Wholesale Parts E-Commerce Platform

Architecture Overview & Implementation Plan

Project Timeline: 4 Weeks

Operational Cost: ~$25-30/month

Scale: 15,000 Products | 4,000+ Users

# Table of Contents

Table of Contents	1

System Architecture Diagram	1

System Architecture Overview	1

High-Level Summary	1

Architecture Layers	1

1. User Layer	1

2. Frontend Layer (Next.js 15 on Vercel - Free Tier)	1

3. Backend Layer (Supabase - Free Tier)	1

4. Integration Layer (n8n Cloud - $20/month)	1

5. External Services Layer	1

Key Data Flows	1

Phase-Wise Implementation Plan	1

PHASE 1: Foundation & Infrastructure (Week 1-2 | Days 1-14)	1

PHASE 2: Core Features (Week 3 | Days 15-21)	1

PHASE 3: Production Readiness (Week 4 | Days 22-28)	1

Total Cost Breakdown	1

Final Checklist Before Launch	1

# System Architecture Diagram

The following diagram illustrates the complete system architecture, showing all components, data flows, and integrations across the 5-tier design:

# System Architecture Overview

## High-Level Summary

This is a modern, serverless e-commerce platform designed for wholesale mechanical parts distribution. The architecture follows a 4-tier design optimized for scalability, security, and cost-efficiency (~$25/month operational cost).

## Architecture Layers

### 1. User Layer

- Customer Users: Browse 15,000+ products, search inventory, manage shopping carts, place inquiry orders

- Admin Users: Access analytics dashboard, manage orders, update statuses, monitor system health

### 2. Frontend Layer (Next.js 15 on Vercel - Free Tier)

Technology: Next.js 15 on Vercel (Free Tier)

Components:

- Route Groups: Organized routing with authentication middleware

  - (public) - Public pages (no auth required)

  - (customer) - Protected customer pages

  - (admin) - Admin-only pages with role verification

- Next.js 15 App: Modern React framework

  - Server Components: Product catalog, search results, order history (reduce client JS)

  - Client Components: Interactive elements (search bar with debounce, cart badge, forms)

  - Server Actions: Type-safe mutations (addToCart, createOrder, updateOrderStatus)

  - Middleware: JWT authentication, role verification, route protection

- Vercel Hosting:

  - Automatic deployments on git push

  - Global Edge CDN for fast delivery

  - Built-in SSL certificates

  - Preview deployments for testing

  - Real-time analytics

### 3. Backend Layer (Supabase - Free Tier)

Technology: Supabase (PostgreSQL + Auth)

Core Components:

Authentication Service (Security Critical):

- Email/Password signup flow

- Automatic profile creation via database triggers

- JWT token generation and validation

- Session management (7-day expiry)

PostgreSQL Database:

- products table: 15K mechanical parts with full-text search vectors

- profiles table: User data (company, phone, role)

- cart_items table: Temporary shopping cart storage

- orders table: Order inquiries with JSON snapshots

- daily_analytics table: Pre-aggregated metrics

- sync_logs table: Sync audit trail

Row Level Security (RLS):

- Products: Public read, admin-only write

- Cart: Users only see their own items

- Orders: Users see own orders, admins see all

- Analytics: Admin-only access

Search Engine (3-Tier Architecture):

- Tier 1: Exact SKU match (B-tree index, <10ms)

- Tier 2: Full-text search (GIN tsvector index, <300ms)

- Tier 3: Fuzzy matching (ILIKE on category/brand, <500ms)

- Ranking: Combines relevance score × stock availability bonus

Database Functions:

- search_products(): Advanced 3-tier search algorithm

- get_cart_total(): Calculate cart totals

- aggregate_analytics(): Daily metrics computation

- Auto-generate order numbers (ORD-2024-00001)

Webhooks:

- Trigger on orders.INSERT event

- POST order data to n8n workflow

- Asynchronous processing for WhatsApp notifications

### 4. Integration Layer (n8n Cloud - $20/month)

Database Sync Workflow:

- Trigger: Cron schedule (every 30 minutes: */30 * * * *)

- Fetch last sync timestamp from logs

- GET updated products from Client PHP API

- Transform PHP data format → Supabase schema

- Batch process (100 products per batch)

- UPSERT to Supabase (insert new, update existing)

- Log results to sync_logs table

- Send alert email on failures

WhatsApp Notification Workflow:

- Trigger: Webhook from Supabase on new order

- Parse order data from webhook payload

- Fetch additional product details if needed

- Format WhatsApp message template

- POST to Twilio WhatsApp API

- Update order.whatsapp_sent_at timestamp

- Email fallback on failure

Daily Analytics Job:

- Trigger: Cron (daily at 1 AM: 0 1 * * *)

- Count today's orders

- Calculate top 5 products (last 7 days)

- Aggregate unique user stats

- Insert to daily_analytics table

- Email summary report to admin

### 5. External Services Layer

Client PHP Database:

- Existing legacy system (read-only access)

- 15,000+ products with stock status

- REST API endpoints: /api/products

- Supports incremental sync with ?updated_since={timestamp}

Twilio WhatsApp API:

- Official WhatsApp Business API

- POST to /Messages endpoint

- Message format: Order details with emojis, customer info, direct link

- Cost: $0.005 per message (~$5/month for 1000 orders)

Monitoring Services:

- Vercel Analytics: Response times, error rates, Web Vitals

- Supabase Dashboard: DB connections, query performance

- UptimeRobot: Health checks every 5 minutes (free)

# Key Data Flows

Flow 1: Product Search

Customer → Search Bar (debounce 300ms) → Next.js Server Action → Search Engine (3-tier algorithm) → PostgreSQL (tsvector query) → Ranked Results → Customer (< 500ms total)

Flow 2: Order Creation

Customer → Cart → Checkout Form → Next.js Server Action → PostgreSQL (create order + clear cart) → Webhook Trigger → n8n Workflow → Twilio WhatsApp → Admin Notification

Flow 3: Database Synchronization

n8n Cron (every 30 min) → Client PHP API (incremental fetch) → Data Transformation → Batch Processing → Supabase UPSERT → Sync Logs → Email Alert (on errors)

Flow 4: Admin Dashboard

Admin Login → Auth Verification → Role Check → Parallel Data Fetch (4 queries) → React Query Cache → Dashboard Render with Real-time Metrics

# Phase-Wise Implementation Plan

This 4-week development roadmap breaks down the entire project into manageable sprints with clear deliverables and success criteria.

## PHASE 1: Foundation & Infrastructure (Week 1-2 | Days 1-14)

Objective: Build the technical foundation - database, authentication, and basic product browsing

Sprint 1.1: Database Setup (Days 1-2)

Owner: Backend Developer | Priority: Critical

Tasks:

- ☑ Create Supabase project and configure settings

- ☑ Design complete database schema (7 tables)

- ☑ Create tables with proper relationships and constraints

- ☑ Add performance indexes (B-tree, GIN for full-text search)

- ☑ Implement Row Level Security (RLS) policies for all tables

- ☑ Create database functions (search_products, auto-triggers)

- ☑ Seed database with 100+ sample products for testing

- ☑ Run performance tests on search queries

Deliverables:

- Fully configured Supabase project

- Database schema documentation

- Sample data loaded and queryable

- RLS policies tested and verified

Sprint 1.2: Authentication System (Days 3-4)

Owner: Backend Developer | Priority: Critical

Tasks:

- ☑ Configure Supabase Auth settings

- ☑ Build login page UI with form validation

- ☑ Build signup page UI with company information fields

- ☑ Create database trigger for automatic profile creation

- ☑ Implement auth hooks in Next.js

- ☑ Set up middleware for route protection

- ☑ Test complete auth flow: signup → email verification → login

- ☑ Implement role-based access control (customer vs admin)

Sprint 1.3: Next.js Application Setup (Days 3-4)

Owner: Frontend Developer | Priority: Critical

Tasks (Parallel with Sprint 1.2):

- ☑ Initialize Next.js 15 project with TypeScript

- ☑ Install dependencies: Supabase client, UI libraries, Tailwind CSS

- ☑ Configure TypeScript strict mode and ESLint rules

- ☑ Set up folder structure with route groups

- ☑ Create layout components (Header, Footer, Navigation)

- ☑ Build reusable UI components (Button, Card, Modal, Toast)

- ☑ Configure Tailwind CSS with custom design tokens

- ☑ Set up environment variables (.env.local template)

Phase 1 Success Criteria:

- ☑ Database schema complete and tested

- ☑ Users can sign up and log in

- ☑ Product catalog displays 1000+ products

- ☑ Search returns results in < 500ms

- ☑ Manual sync successfully imports products

- ☑ All protected routes require authentication

- ☑ Mobile responsive (tested on 3 devices)

## PHASE 2: Core Features (Week 3 | Days 15-21)

Objective: Implement shopping cart, order inquiry system, WhatsApp notifications, and admin dashboard

Sprint 2.1: Shopping Cart System (Days 15-16)

Owner: Full-Stack Developer | Priority: Critical

- ☑ Create cart_items table with unique constraint

- ☑ Build cart page UI showing items, quantities, totals

- ☑ Create addToCart() server action with optimistic updates

- ☑ Implement updateQuantity() with +/- controls

- ☑ Add removeFromCart() functionality

- ☑ Build cart badge in header (shows item count)

- ☑ Handle edge cases: out-of-stock items, duplicate adds

- ☑ Test cart persistence across sessions

Phase 2 Success Criteria:

- ☑ Users can add products to cart

- ☑ Cart persists across sessions and devices

- ☑ Orders create successfully with snapshots

- ☑ WhatsApp notifications delivered < 30 seconds

- ☑ Admin dashboard shows accurate metrics

- ☑ Admin can update order status

- ☑ All features work on mobile devices

## PHASE 3: Production Readiness (Week 4 | Days 22-28)

Objective: Automate workflows, harden security, add monitoring, and deploy to production

Security Hardening Checklist:

| Security Item | Status |
| --- | --- |
| All RLS policies active and tested | ☐ |
| Password minimum 6 characters | ☐ |
| Session expires after 7 days | ☐ |
| HTTPS enforced in production | ☐ |
| Security headers configured | ☐ |
| No API keys in client-side code | ☐ |
| Input validation on all forms | ☐ |
| Rate limiting active | ☐ |

# Total Cost Breakdown

Operational Costs (Monthly):

| Service | Tier | Monthly Cost | Annual Cost |
| --- | --- | --- | --- |
| Vercel Hosting | Hobby (Free) | $0 | $0 |
| Supabase | Free Tier | $0 | $0 |
| n8n Cloud | Starter | $20 | $240 |
| Twilio WhatsApp | Pay-as-you-go | ~$5 | ~$60 |
| TOTAL |  | ~$26/month | ~$312/year |

Scaling Projections:

- At 10,000 users: $51/month (upgrade Supabase to Pro $25)

- At 50,000 users: $95/month (upgrade Vercel Pro $20, n8n Pro $50)

# Final Checklist Before Launch

Technical:

- ☐ All features working end-to-end

- ☐ Security audit passed

- ☐ Performance targets met (Lighthouse > 90)

- ☐ Error handling comprehensive

- ☐ Monitoring and alerts configured

- ☐ Database backups enabled

- ☐ SSL certificates active

Documentation:

- ☐ User guides complete

- ☐ Admin documentation ready

- ☐ Technical documentation finalized

- ☐ API documentation published

- ☐ Troubleshooting guide available

Team:

- ☐ Admin team trained

- ☐ Support process defined

- ☐ On-call rotation scheduled

- ☐ Post-launch roadmap agreed